## Slide 1
Project Summary:
A YOLO model pipeline that can be reused with a data set from a FRC game. The intent is for this to help program a robot to detect game objects.
Deliverables:
Python YOLO model pipeline
  Inference point script that writes to an output file
Documentation to replace example dataset with custom dataset
Requirements:
Script is written in Python
Meet any FRC Software Requirements (e.g. open-source)
Document is written so that a High School Freshman can understand and execute the methods
Ensure the process to collect and label a new dataset is outlined
Stakeholders:
TORCH 5804, FRC Team
Project Title: FRC Yolo Object Detection (Phase 1)
ECD: 6/12 2025
Benefits:
To teach students how to train a YOLO model and a bit of how it works under the hood
To enable the robot to detect game objects on the field, so that it can be automatically programmed to pick objects up
RMS Sites/1LMX Impact:
What is the process at other RMS sites or what is the applicability for use in 1LMX tools?
Notes: Project Summary: Brief 2-3 sentence summary of the project scope and benefits.
ECD: Agreed upon time frame for project completion. Factors in business needs/requirements for the stakeholders as well as current project priorities and workload of the Advanced Quality team.
Deliverables: The deliverables are the end-products that the stakeholder expects from the project (Ex. visualizations, charts, automations, workflows, etc.). Usually two or three Specific Measurable, Agreed-to, Realistic, Time-bound (SMART) items. These deliverables define how the Advanced Quality team knows that a project is finished based on the Stakeholder expectations and help define the required time frame to complete the project within.
Requirements: The requirements are specific sub-items that must be part of the deliverables and actions that are required to accomplish the project. This will define what is in the scope of the project. Anything not captured as a deliverable or requirement will be considered “out of scope” for the project. (Examples can include: specific technology or application used, data access, data storage, data preparation, organizational communication)
Benefits: The measurable outcomes that exemplify the value in pursuing the project AKA Return on Investment (ROI). These are quantifiable processes, typically involving time (hours) saved/avoided, defect/CAR reduction, etc. that are assessed prior to starting the project. The benefits should outweigh the cost to develop and implement the project by the Advanced Quality team and provide a calculable savings/avoidance at the end of the project.
What are the savings impacts? How many people will this benefit?"
1 - $0 Savings / <5 people will benefit from this
2 - <$10k Savings / 5-20 people will benefit from this
3 - <$25k Savings / 20-100 people will benefit from this
5 - <$50k Savings / 100-200 people will benefit from this
8 - <$75k Savings / 200-500 people will benefit from this
13 - <$100k Savings / 500-1000 people will benefit from this
20 - $100k + Savings / 1000+ people will benefit from this
"What is the program scope or magnitude of impact?"
1 - No risk is reduced / No Opportunity is gained
2 - Value generated, but no site/program impact
3 - 1 program / site impacted
5 - 2-3 programs / sites impacted
8 - LOB/Function impacted
13 - RMS-wide impacted
20 - RMS+/Multi-BA. Risk of non-compliance, escape, defects /
Opportunity to transform job process or role

## Slide 2
Parking Lot:
Parking Lot 1
Parking Lot 2
Parking Lot 3
Future Releases/Phases:
Future 1
Future 2
Future 3
Notes: Parking Lot: Items or capabilities that were discussed in the requirements document creation but have not become a firm feature or requirement to implement. May or may not be possible for Advanced Quality to pursue at the current time with existing tools and might require additional research on capabilities.
Future Releases/Phases: Items that are out of scope for this project requirement’s document but could be implemented in future releases or brought in to a separate project in additional phases. Items that would be great if implemented in the future but are not firm requirements for the minimum viable product when delivered.